NAME SHAIKH FAIZAN HASSAN
STUDENT ID 11076
FINAL YEAR PROJECT # 2

WORK BREAKDOWN STRUCTUR

S.NO	TASK	DATE	STATUS
1	Complete database and ERD	28-feb-2022	Done
2	All data insert using company panel and admin	14-march-2022	Done
3	Complete job seeker panel / Logo picture resume upload and view header footer should be same our project remove all id and apply validation	28-march-2022	Pending
4	Complete company panel with posting job	11-april-2022	Pending
5	Test case and use case	25-april-2022	Pending
6	Complete Project Report	9-may-2022	Pending
7	Final report submission	16-may-2022	Pending